Conversiono AI-Powered Behavioral Intelligence for E-Commerce ───────────────────────────────────── MASTER TECHNICAL DOCUMENT Complete Production Engineering Reference Version 1.0 · March 2026 · Confidential

| Product | Conversiono — AI-Powered Behavioral Intelligence for E-Commerce |
| --- | --- |
| Document type | Master Technical Reference — Architecture, Implementation, Scaling, Sprints |
| Audience | Technical co-founder, engineering team, future technical hires |
| Scope | Full production system: architecture, database, API, ML, security, infra, versioning, sprints |
| Stack | Python 3.11 / FastAPI / XGBoost / React 18 / TypeScript / Supabase / Railway / Vercel |
| Revision policy | All architectural changes require a dated ADR entry. Document version bumped on each release. |

Table of Contents

1.  System Vision & Product Architecture  —  Overview, services, data flow, design principles

2.  System Design — Component Deep Dive  —  SDK, Ingestion API, Feature Worker, ML Service, Dashboard API

3.  Intelligence Layer  —  Psychology framework, feature engineering, ML ensemble, SHAP, suggestion engine

4.  Database Design  —  Full schema DDL, indexes, migrations, retention, scaling strategy

5.  API Contract  —  Every endpoint — request/response, auth, error codes, rate limits

6.  Frontend Architecture  —  React structure, state, data fetching, semantic search UI

7.  Machine Learning Pipeline  —  Training, evaluation, retraining, model versioning

8.  Security & Privacy  —  Auth, RLS, encryption, GDPR, incident response

9.  Infrastructure & DevOps  —  Environments, CI/CD, Docker, Railway, Vercel, secrets

10.  Scaling Strategy  —  Per-version scaling plan V1→V3, traffic modeling, ClickHouse migration

11.  Version Roadmap  —  V1 MVP → V2 Intelligence → V3 Platform with timelines and feature scope

12.  Epics & Sprint Plan  —  All epics, user stories, story points, acceptance criteria

13.  Testing Strategy  —  Unit, integration, load, E2E, cross-browser, ML evaluation

14.  Observability & Monitoring  —  Logging, alerting, Sentry, dashboards, on-call runbook

15.  Architecture Decision Records  —  Every major technical decision documented

16.  Glossary  —  Shared vocabulary for the engineering team

1. System Vision & Product Architecture The complete picture before any implementation detail

## 1.1 What Conversiono does

Conversiono is an AI-powered behavioral intelligence platform that sits on top of any e-commerce website. A lightweight JavaScript SDK captures continuous behavioral signals during user sessions — mouse hesitation, scroll patterns, click dynamics, exit intent — and a four-layer intelligence pipeline transforms those signals into named psychological states, real-time abandonment risk scores, and evidence-based intervention recommendations. The result is a platform that tells shop owners not just where users abandoned, but why, and what to do about it.

## 1.2 The six services

| Service | Runtime | Hosting | Primary responsibility |
| --- | --- | --- | --- |
| JS SDK | Vanilla JS ES2018+ | Merchant CDN | Captures behavioral events, batches, transmits to API |
| Ingestion API | Python 3.11 / FastAPI | Railway | Validates and stores event batches, triggers async processing |
| Feature Worker | Python 3.11 / asyncio | Railway (same process at MVP) | Computes feature vectors from raw events |
| ML Service | Python 3.11 / FastAPI | Railway | Loads trained models, scores sessions, generates SHAP explanations |
| Dashboard API | Python 3.11 / FastAPI | Railway | Serves merchant analytics: sessions, scores, friction maps, suggestions |
| Frontend | React 18 / TypeScript | Vercel | Merchant dashboard — friction heatmaps, session explorer, experiment memory |

## 1.3 End-to-end data flow

A user lands on a merchant's shop. The SDK initialises, generates an anonymous UUID stored in sessionStorage, and begins capturing mouse, scroll, and click events at 100ms intervals via requestAnimationFrame. Every two seconds — or when 50 events accumulate — the buffer is flushed as a JSON batch via navigator.sendBeacon to POST /api/v1/events on the Ingestion API.

The Ingestion API validates the SDK key, writes all events in a single bulk INSERT to PostgreSQL, and enqueues a session_update task for the Feature Worker via an asyncio.Queue. The Feature Worker fetches the full session event history, computes all eight feature values, writes the updated session_features record, and calls the ML Service scoring endpoint.

The ML Service — which has all three XGBoost models and the SHAP explainer loaded warm in memory since startup — runs intent classification, friction detection with SHAP attribution, and conversion probability prediction. It cross-references the SHAP output against the psychology framework configuration and returns a SessionIntelligence object. The Feature Worker persists the scores back to the sessions table. The merchant's dashboard polls the Dashboard API every 30 seconds and reflects live updates.

## 1.4 Core design principles

| Principle | What it means in practice |
| --- | --- |
| Fail silently on the merchant's site | The SDK must never throw an uncaught error. Every external call is wrapped in try/catch. If the API is unreachable, events are dropped silently. |
| Bulk operations, never loops | All database writes use bulk INSERT. All reads use indexed queries with explicit LIMIT. No N+1 queries anywhere in the codebase. |
| Explainability is non-negotiable | Every ML score must be traceable to specific features via SHAP. Every suggestion must cite a psychological mechanism and evidence source. |
| Privacy by design | No PII collected. Session IDs are anonymous UUIDs. IPs are discarded after country-code extraction. 90-day retention enforced automatically. |
| Staging first, always | No code reaches production without passing all tests on staging. This applies to hotfixes without exception. |
| Document decisions, not just code | Every significant architectural choice has an ADR entry. Future engineers must understand why, not just what. |

2. Component Deep Dive Detailed design of every service

## 2.1 JavaScript SDK

Design constraints

The SDK runs on websites we do not control. Its three non-negotiable constraints are: bundle size under 15KB minified and gzipped, fully asynchronous loading that does not block page render, and silent failure mode that never degrades the host page under any circumstances.

Merchant installation

(function(w,d,s){ w._cvn=w._cvn¦¦function(){(w._cvn.q=w._cvn.q¦¦[]).push(arguments)}; var js=d.createElement(s); js.async=1; js.src='https://cdn.conversiono.io/sdk/v1/cvn.min.js'; d.head.appendChild(js); })(window,document,'script'); _cvn('init', { key: 'MERCHANT_SDK_KEY' });

Event capture and batching

// Internal capture loop — 100ms via requestAnimationFrame function captureFrame(ts) { try { buffer.push({ type: currentEvent.type, timestamp: ts, x: currentEvent.clientX / window.innerWidth, y: currentEvent.clientY / window.innerHeight, velocity: computeVelocity(currentEvent, prevEvent), element_id: getClosestId(currentEvent.target), }); if (buffer.length >= 50) flush(); } catch(e) { /* silent fail */ } requestAnimationFrame(captureFrame); } setInterval(flush, 2000); // also flush every 2 seconds function flush() { if (!buffer.length) return; var batch = buffer.splice(0); try { navigator.sendBeacon(API+'/events', JSON.stringify({ session_id:sid, merchant_id:mid, events:batch })); } catch(e) { // XHR fallback for older browsers fallbackXHR(batch); } }

Signals captured

| Signal | DOM event | Captured data | Psychological relevance |
| --- | --- | --- | --- |
| Mouse movement | mousemove (100ms rAF) | x,y normalised 0-1, velocity px/s, element_id | Primary source for hesitation and anxiety signals |
| Click | mousedown + mouseup | x,y, element_id, press duration ms | Distinguishes deliberate vs rage clicks |
| Scroll | scroll (50ms throttle) | scrollY px, direction up/down, velocity px/s | Scroll retreat = decision uncertainty |
| Exit intent | mouseleave on document | y position, upward velocity | Strongest single abandonment predictor |
| Visibility change | visibilitychange | hidden/visible, timestamp | Tab switch = comparison shopping or distraction |
| Session end | beforeunload + pagehide | final timestamp, last page URL | Triggers full ML scoring pipeline |

## 2.2 Ingestion API

Critical implementation rule: bulk insert

# routers/events.py @router.post('/events') async def ingest_events(batch: EventBatch, db=Depends(get_db)): merchant = await validate_sdk_key(batch.merchant_id, db) if not merchant: raise HTTPException(401, 'Invalid SDK key') # ALWAYS bulk insert — never loop individual INSERTs await db.execute( insert(Event).values([ {**e.dict(), 'session_id': batch.session_id} for e in batch.events ]) ) await db.commit() await enqueue_session_update(batch.session_id) # non-blocking return {'accepted': len(batch.events)}

|  | ⚠ Never loop individual INSERT statements for events. At 50 events/batch × 500 concurrent sessions = 25,000 rows/second. Single-row inserts will saturate the database immediately. |
| --- | --- |

## 2.3 Feature Worker

Feature extraction — all eight features

PRICE_KEYWORDS = ['price','cost','shipping','total','amount','fee'] HESITATION_VEL = 15.0 # px/s — below this = hesitation EXIT_Y_THRESH = 0.05 # top 5% of viewport EXIT_VEL_MIN = 50.0 # px/s upward RAGE_CLICK_WIN = 2.0 # seconds — clicks within this window RAGE_CLICK_MIN = 3 # minimum clicks to qualify as rage def extract_features(events: list[Event]) -> dict: mv = [e for e in events if e.type=='mouse_move'] cl = [e for e in events if e.type=='click'] sc = [e for e in events if e.type=='scroll'] return { 'hesitation_score': _hesitation(mv), 'price_dwell_time_s': _price_dwell(mv), 'rage_click_score': _rage_clicks(cl), 'scroll_retreat_count': _scroll_retreats(sc), 'exit_intent_count': _exit_intents(mv), 'checkout_hesitation_s': _checkout_hesitation(events), 'velocity_variance': _velocity_variance(mv), 'session_duration_s': _duration(events), }

## 2.4 ML Service

Model loading and warm cache

class MLService: def __init__(self): base = Path(settings.ML_MODEL_DIR) # Load all models at startup — kept in memory permanently self.intent = pickle.load(open(base/'intent_v1.pkl','rb')) self.friction = pickle.load(open(base/'friction_v1.pkl','rb')) self.predictor = pickle.load(open(base/'predictor_v1.pkl','rb')) self.explainer = shap.TreeExplainer(self.friction) self.framework = json.load(open('psychology/framework_v1.json')) log('INFO','ml.loaded', models=['intent','friction','predictor']) def score(self, features: dict) -> SessionIntelligence: vec = self._to_vector(features) intent = self.intent.predict([vec])[0] risk = float(self.predictor.predict_proba([vec])[0][1]) shap_vals = self.explainer.shap_values(np.array([vec]))[0] friction_pts = self._interpret_shap(shap_vals, features) psych_states = self._map_to_psychology(friction_pts) suggestion = suggestion_engine.recommend(psych_states[0] if psych_states else None) return SessionIntelligence( intent=intent, abandonment_risk=round(risk,3), friction_points=friction_pts, psych_states=psych_states, top_suggestion=suggestion )

3. The Intelligence Layer Psychology framework, ML ensemble, SHAP, suggestion engine

## 3.1 Layer 1 — Psychology Framework

The psychology framework is a versioned JSON configuration that maps observable behavioral patterns to named psychological states grounded in peer-reviewed research. It is the intellectual core of the product and the layer that makes ML output meaningful to non-technical merchants. It is not code — it is knowledge encoded as structured configuration.

| Psychological state | Behavioral signature | Research basis | Intervention direction |
| --- | --- | --- | --- |
| Loss aversion | Slow mouse near cost fields, scroll retreat, long checkout pause | Kahneman & Tversky Prospect Theory | Reframe cost as saving; anchor against higher reference price |
| Decision fatigue | Long session, low page progression, multiple revisits to same element | Baumeister ego depletion research | Highlight single recommended option; simplify choice architecture |
| Decision uncertainty | Repeated scroll direction reversals near checkout | Schwartz Paradox of Choice | Add social proof; reduce visible options; clarify decision path |
| UI frustration | 3+ rapid clicks on same element within 2 seconds | Nielsen Norman broken expectation | Fix interaction design; clarify affordance; add loading state |
| Abandonment intent | Cursor exits viewport top edge at > 50px/s upward | Mouse tracking exit intent research | Trigger retention intervention; urgency or reassurance messaging |
| Trust gap | Fast scroll past trust signals (reviews, badges, guarantees) | Fogg persuasion technology | Surface trust signals earlier and more prominently in the flow |
| Price shock | Sudden hesitation at cost reveal after journey commitment | Ariely predictably irrational anchoring | Reveal total cost earlier; use progressive cost disclosure |
| Approach-avoidance | Add to cart → remove → re-add cycle | Lewin field theory conflict | Reduce perceived risk; returns policy; guarantee; peer reviews |

## 3.2 Layer 2 — Feature Engineering

Eight features are computed from raw browser events. Each maps directly to one or more psychological states defined in the framework. The mapping between features and psychological states is what makes SHAP output interpretable as human-readable friction diagnoses rather than raw numbers.

| Feature | Formula summary | Maps to psychology | Normal range |
| --- | --- | --- | --- |
| hesitation_score | avg(pause_duration) × pause_count near cost elements, velocity < 15px/s | Loss aversion, price anxiety | 0.0 – 0.3 normal; > 0.6 high risk |
| price_dwell_time_s | Sum of intervals where cursor within 40px of price/cost element | Price evaluation intensity | < 3s normal; > 8s high friction |
| rage_click_score | clicks_count / time_on_element where ≥ 3 clicks in 2 seconds | UI frustration | 0 = none; > 0.5 severe |
| scroll_retreat_count | Count of scroll direction reversals during session | Decision uncertainty | < 2 normal; > 5 high friction |
| exit_intent_count | Count of cursor exits via top of viewport at > 50px/s | Abandonment intent | 0 = healthy; ≥ 1 = intervention trigger |
| checkout_hesitation_s | Duration on checkout pages with no scroll/click activity | Price shock, commitment anxiety | < 10s normal; > 30s critical |
| velocity_variance | Standard deviation of mouse velocity across full session | Cognitive overload, anxiety level | Low = calm; high = stressed |
| session_duration_s | last_event.timestamp − first_event.timestamp in seconds | Engagement depth vs fatigue | Category-dependent; use merchant baseline |

## 3.3 Layer 3 — ML Ensemble

Three models, three tasks

The system runs three independent XGBoost models in parallel. They share the same feature vector input but are trained for different tasks, enabling independent retraining, deployment, and evaluation of each without affecting the others.

| Model | Task | Output type | Algorithm | Key hyperparameters |
| --- | --- | --- | --- | --- |
| Intent classifier | What mode is user in now? | 4-class label: browsing / comparing / deciding / exiting | XGBoost multi-class | n_estimators=200, max_depth=5, learning_rate=0.05 |
| Friction detector | Where is friction and what type? | Binary + SHAP feature contributions | XGBoost binary classifier | n_estimators=200, max_depth=6, scale_pos_weight=auto |
| Conversion predictor | Probability of abandonment in next 2 min | Float 0.0–1.0 | XGBoost binary classifier | n_estimators=300, max_depth=6, early_stopping_rounds=20 |

SHAP explainability — how friction diagnoses are generated

# After friction model predicts, SHAP explains WHY shap_vals = explainer.shap_values(np.array([feature_vector]))[0] # Map SHAP contributions back to feature names contributions = sorted( zip(FEATURE_NAMES, shap_vals), key=lambda x: abs(x[1]), reverse=True ) # Top contributors become friction_points friction_points = [ {'feature': f, 'contribution': round(float(v), 3)} for f, v in contributions[:3] if abs(v) > 0.05 # only significant contributors ] # Cross-reference with psychology framework # e.g. hesitation_score → 'loss_aversion' → 'Price anxiety' psych_states = [framework['feature_to_psychology'][fp['feature']] for fp in friction_points] # Example output: # friction_points: [{feature:'checkout_hesitation_s', contribution:0.31}, # {feature:'exit_intent_count', contribution:0.24}] # psych_states: ['price_shock', 'abandonment_intent'] # dashboard shows: 'Price shock detected at checkout — loss aversion triggered'

## 3.4 Layer 4 — Suggestion Engine

The suggestion engine is deliberately deterministic, not ML-based. It cross-references the friction diagnosis from Layer 3 with an intervention library and the merchant's experiment history to produce ranked, justified recommendations. Every recommendation is traceable to a rule, a psychological mechanism, and a research source — because merchant trust requires explainability.

# psychology/intervention_library.json structure { 'loss_aversion': { 'interventions': [ { 'id': 'LA-01', 'title': 'Reframe shipping as savings threshold', 'description': 'Show "Add €X more for free shipping" instead of flat fee', 'predicted_lift_pct': [6, 11], 'evidence_count': 23, 'research_ref': 'Ariely 2008 — predictably irrational anchoring' }, { 'id': 'LA-02', 'title': 'Show original price struck through', 'description': 'Reference price anchoring reduces perceived loss', 'predicted_lift_pct': [4, 9], 'evidence_count': 41, 'research_ref': 'Kahneman 1979 — Prospect Theory loss aversion' } ] } }

4. Database Design Schema, indexes, migrations, and scaling

## 4.1 Full DDL — all tables

-- ── merchants ────────────────────────────────────────────────── CREATE TABLE merchants ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), email VARCHAR(255) UNIQUE NOT NULL, shop_domain VARCHAR(255) UNIQUE NOT NULL, sdk_key_hash VARCHAR(64) UNIQUE NOT NULL, -- SHA-256 only plan VARCHAR(32) NOT NULL DEFAULT 'trial' CHECK (plan IN ('trial','starter','growth','scale','enterprise')), is_active BOOLEAN NOT NULL DEFAULT true, created_at TIMESTAMPTZ NOT NULL DEFAULT now(), updated_at TIMESTAMPTZ NOT NULL DEFAULT now() ); -- ── sessions ──────────────────────────────────────────────────── CREATE TABLE sessions ( id UUID PRIMARY KEY, -- set by SDK, anonymous merchant_id UUID NOT NULL REFERENCES merchants(id) ON DELETE CASCADE, page_url TEXT NOT NULL, started_at TIMESTAMPTZ NOT NULL, ended_at TIMESTAMPTZ, outcome VARCHAR(16) NOT NULL DEFAULT 'unknown' CHECK (outcome IN ('purchase','abandon','unknown')), abandonment_risk FLOAT CHECK (abandonment_risk BETWEEN 0 AND 1), friction_score FLOAT CHECK (friction_score BETWEEN 0 AND 1), intent_label VARCHAR(32), country_code CHAR(2), -- from IP, IP discarded immediately device_type VARCHAR(16), expires_at TIMESTAMPTZ NOT NULL -- started_at + 90 days ); -- ── events ────────────────────────────────────────────────────── -- HIGH VOLUME: partition by month in production (V2) CREATE TABLE events ( id BIGSERIAL PRIMARY KEY, session_id UUID NOT NULL REFERENCES sessions(id) ON DELETE CASCADE, type VARCHAR(32) NOT NULL CHECK (type IN ('mouse_move','click','scroll','exit_intent','visibility')), ts TIMESTAMPTZ NOT NULL, x FLOAT, -- normalised 0–1 y FLOAT, -- normalised 0–1 velocity FLOAT, element_id VARCHAR(128), metadata JSONB ); -- ── session_features ──────────────────────────────────────────── CREATE TABLE session_features ( session_id UUID PRIMARY KEY REFERENCES sessions(id) ON DELETE CASCADE, hesitation_score FLOAT, price_dwell_time_s FLOAT, rage_click_score FLOAT, scroll_retreat_count INTEGER, exit_intent_count INTEGER, checkout_hesitation_s FLOAT, velocity_variance FLOAT, session_duration_s FLOAT, computed_at TIMESTAMPTZ NOT NULL DEFAULT now() ); -- ── experiments ───────────────────────────────────────────────── CREATE TABLE experiments ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), merchant_id UUID NOT NULL REFERENCES merchants(id) ON DELETE CASCADE, title TEXT NOT NULL, hypothesis TEXT, page_element VARCHAR(128), friction_type VARCHAR(64), variant_a TEXT, variant_b TEXT, result VARCHAR(16) CHECK (result IN ('a_wins','b_wins','no_diff','inconclusive')), conversion_delta FLOAT, -- signed: positive = improvement sample_size INTEGER, ran_at DATE, embedding VECTOR(384), -- pgvector for semantic search source VARCHAR(32) DEFAULT 'manual', -- manual/vwo/optimizely/sheets created_at TIMESTAMPTZ NOT NULL DEFAULT now() ); -- ── intervention_results ──────────────────────────────────────── CREATE TABLE intervention_results ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), merchant_id UUID NOT NULL REFERENCES merchants(id) ON DELETE CASCADE, experiment_id UUID REFERENCES experiments(id), intervention_id VARCHAR(16) NOT NULL, -- e.g. 'LA-01' triggered_at TIMESTAMPTZ NOT NULL, session_id UUID REFERENCES sessions(id), outcome VARCHAR(16), conversion_delta FLOAT );

## 4.2 Indexes

-- Sessions: merchant dashboard queries CREATE INDEX idx_sessions_merchant_date ON sessions(merchant_id, started_at DESC); CREATE INDEX idx_sessions_expires ON sessions(expires_at); CREATE INDEX idx_sessions_risk ON sessions(merchant_id, abandonment_risk DESC); -- Events: session detail and feature extraction CREATE INDEX idx_events_session_ts ON events(session_id, ts); -- Experiments: merchant history and semantic search CREATE INDEX idx_experiments_merchant ON experiments(merchant_id, ran_at DESC); CREATE INDEX idx_experiments_friction ON experiments(merchant_id, friction_type); CREATE INDEX idx_experiments_embed ON experiments USING ivfflat (embedding vector_cosine_ops) WITH (lists = 100); -- tune to sqrt(row_count)

## 4.3 GDPR automated retention cleanup

-- Runs nightly at 02:00 UTC via Railway cron or pg_cron -- CASCADE handles events and session_features automatically DELETE FROM sessions WHERE expires_at < now(); -- expires_at is always set at INSERT time: INSERT INTO sessions (..., expires_at) VALUES (..., now() + INTERVAL '90 days');

## 4.4 Database scaling strategy

| Scale trigger | Current solution | Migration path | Estimated timeline |
| --- | --- | --- | --- |
| Events table > 10M rows | PostgreSQL partitioned by month | Migrate events to ClickHouse; keep sessions/merchants in Postgres | V2 (Month 6–9) |
| Supabase free tier storage > 400MB | Upgrade to Supabase Pro €25/mo | Already on Pro — no migration needed | Immediate when needed |
| Semantic search latency > 300ms | pgvector with ivfflat index | Migrate to Pinecone dedicated vector DB | V2 if triggered |
| Connection pool exhaustion | Supabase pooler (PgBouncer built in) | Increase pool size in Supabase dashboard | No migration needed |
| > 500 concurrent merchants | Single Postgres instance | Read replicas for analytics queries | V3 |

5. API Contract Every endpoint with full request/response specification

| Base URL (production) | https://api.conversiono.io/v1 |
| --- | --- |
| Base URL (staging) | https://staging-api.conversiono.io/v1 |
| Auth — SDK endpoints | X-SDK-Key: {merchant_sdk_key} header |
| Auth — Dashboard endpoints | Authorization: Bearer {supabase_jwt} |
| Content type | application/json for all requests and responses |
| Rate limit — SDK | 2,000 requests/minute per SDK key |
| Rate limit — Dashboard | 200 requests/minute per JWT |
| Versioning | URL-based: /v1, /v2 — old versions maintained for 6 months after deprecation |

## 5.1 SDK Endpoints

POST /events

// Request body { 'session_id': 'uuid-v4-set-by-sdk', 'merchant_id': 'uuid-from-sdk-init', 'events': [ { 'type': 'mouse_move', 'timestamp': 1741203842000, // Unix ms 'x': 0.412, // normalised 0–1 'y': 0.663, 'velocity': 24.7, // px/s 'element_id': 'checkout-shipping-cost', 'metadata': {} } ] // max 50 events per batch } // Response 200 { 'accepted': 47, 'session_id': 'uuid', 'status': 'ok' } // Response 401 — invalid SDK key { 'error': 'Invalid SDK key', 'code': 'AUTH_FAILED' } // Response 422 — validation error { 'error': 'events array exceeds limit of 50', 'code': 'VALIDATION_ERROR' }

POST /sessions/end

// Request body { 'session_id': 'uuid', 'outcome': 'abandon' // 'purchase' ¦ 'abandon' ¦ 'unknown' } // Response 200 — full ML score { 'session_id': 'uuid', 'abandonment_risk': 0.84, 'intent': 'exiting', 'friction_points': [ { 'feature': 'checkout_hesitation_s', 'contribution': 0.31 }, { 'feature': 'exit_intent_count', 'contribution': 0.24 } ], 'psych_states': ['price_shock', 'abandonment_intent'], 'status': 'scored' }

## 5.2 Dashboard API Endpoints

| Endpoint | Method | Auth | Description |
| --- | --- | --- | --- |
| GET /merchants/{id}/sessions | GET | JWT | Paginated session list with filters: date range, min_risk, outcome, page, limit |
| GET /merchants/{id}/sessions/{sid} | GET | JWT | Full session detail: events, feature vector, SHAP friction, top suggestion |
| GET /merchants/{id}/analytics/friction-map | GET | JWT | Aggregated friction per DOM element for heatmap overlay |
| GET /merchants/{id}/analytics/funnel | GET | JWT | Conversion funnel with friction scores per step and drop-off rates |
| GET /merchants/{id}/analytics/summary | GET | JWT | KPIs: avg risk, total sessions, top friction type, week-on-week change |
| POST /merchants/{id}/experiments | POST | JWT | Save experiment result — auto-embeds for semantic search |
| GET /merchants/{id}/experiments | GET | JWT | List experiments with filters: friction_type, result, date range |
| GET /merchants/{id}/experiments/search | GET | JWT | Semantic search: ?q=natural+language+query — returns ranked results |
| GET /merchants/{id}/suggestions | GET | JWT | Current top recommendations based on recent friction profile |
| POST /auth/login | POST | None | Email+password → returns Supabase JWT access and refresh tokens |
| GET /health | GET | None | Service health: db connected, models loaded, version |

## 5.3 Error codes

| HTTP Code | Error code | Meaning | Client action |
| --- | --- | --- | --- |
| 400 | VALIDATION_ERROR | Malformed request body or invalid field values | Fix request per error message |
| 401 | AUTH_FAILED | Missing or invalid SDK key or JWT | Re-authenticate or check SDK key |
| 403 | FORBIDDEN | Valid auth but insufficient permissions | Check merchant owns the resource |
| 404 | NOT_FOUND | Session, merchant, or experiment ID does not exist | Verify IDs |
| 422 | PAYLOAD_TOO_LARGE | Events array exceeds 50-item limit | Split batch |
| 429 | RATE_LIMITED | Too many requests | Back off exponentially, retry after Retry-After header |
| 500 | INTERNAL_ERROR | Unexpected server error — Sentry notified automatically | Retry with backoff; contact support if persists |
| 503 | SERVICE_UNAVAILABLE | ML model loading or DB unreachable | Retry after 10 seconds |

6. Frontend Architecture React 18, TypeScript, SWR, semantic search UI

## 6.1 Project structure

dashboard/ ├── src/ │ ├── app/ │ │ ├── layout.tsx // Root layout, auth guard │ │ ├── page.tsx // Overview / summary dashboard │ │ ├── sessions/ │ │ │ ├── page.tsx // Session explorer with filters │ │ │ └── [id]/page.tsx // Session detail: events, SHAP, suggestion │ │ ├── friction-map/page.tsx// Element-level friction overlay │ │ ├── experiments/ │ │ │ ├── page.tsx // Experiment list + semantic search │ │ │ └── new/page.tsx // Log new experiment form │ │ └── settings/page.tsx // SDK key, integrations, billing │ ├── components/ │ │ ├── ui/ // shadcn/ui base components │ │ ├── FrictionBadge.tsx // Colour-coded risk score pill │ │ ├── PsychTag.tsx // Psychology state label + tooltip │ │ ├── RiskGauge.tsx // Radial abandonment risk gauge │ │ ├── SessionTimeline.tsx // Scrollable event replay │ │ ├── SuggestionCard.tsx // Recommendation card with evidence │ │ ├── FrictionHeatmap.tsx // DOM overlay visualisation │ │ └── SemanticSearch.tsx // Debounced search with skeleton │ ├── hooks/ │ │ ├── useSessions.ts // SWR with 30s polling │ │ ├── useSessionDetail.ts │ │ ├── useFrictionMap.ts │ │ └── useExperiments.ts │ ├── lib/ │ │ ├── api.ts // Typed API client (axios + zod) │ │ ├── auth.ts // Supabase auth helpers │ │ └── utils.ts │ └── types/index.ts // All shared TypeScript interfaces ├── tailwind.config.ts ├── next.config.ts └── vercel.json

## 6.2 Data fetching — SWR with polling

// hooks/useSessions.ts import useSWR from 'swr' import { api } from '@/lib/api' export function useSessions(merchantId: string, filters: SessionFilters) { return useSWR( ['/sessions', merchantId, filters], () => api.getSessions(merchantId, filters), { refreshInterval: 30_000, // live updates every 30s revalidateOnFocus: true, dedupingInterval: 5_000, onError: (err) => logger.error('sessions.fetch.failed', { err }), } ) }

## 6.3 Semantic search — debounced with skeleton loading

// components/SemanticSearch.tsx export function SemanticSearch({ merchantId }: Props) { const [query, setQuery] = useState('') const debouncedQuery = useDebounce(query, 400) // 400ms debounce const { data, isLoading } = useSWR( debouncedQuery.length > 2 ? ['/experiments/search', merchantId, debouncedQuery] : null, // null key = skip fetch () => api.searchExperiments(merchantId, debouncedQuery) ) return ( <div> <Input placeholder='Search past experiments...' onChange={e => setQuery(e.target.value)} /> {isLoading && <SkeletonList count={3} />} {data?.map(exp => <ExperimentCard key={exp.id} experiment={exp} />)} </div> ) }

7. Machine Learning Pipeline Training, evaluation, versioning, retraining

## 7.1 Training pipeline

ml/ ├── train.py # Entry point — trains all 3 models ├── evaluate.py # AUC, confusion matrix, SHAP summary plots ├── data/ │ ├── load_data.py # Pulls labeled sessions from Postgres │ └── preprocess.py # Feature matrix, train/test split, SMOTE ├── models/ │ ├── intent.py │ ├── friction.py │ └── predictor.py └── config.py # Hyperparameters, feature names, thresholds

Class imbalance handling

from imblearn.over_sampling import SMOTE from sklearn.model_selection import train_test_split X_train, X_test, y_train, y_test = train_test_split( X, y, test_size=0.2, random_state=42, stratify=y ) # Apply SMOTE only to training set — NEVER to test set smote = SMOTE(random_state=42) X_train_bal, y_train_bal = smote.fit_resample(X_train, y_train) # Also set scale_pos_weight in XGBoost: # scale_pos_weight = count(negative) / count(positive) neg, pos = np.bincount(y_train) model = XGBClassifier(scale_pos_weight=neg/pos, ...)

AUC gate — block deployment of underperforming models

from sklearn.metrics import roc_auc_score y_pred = model.predict_proba(X_test)[:, 1] auc = roc_auc_score(y_test, y_pred) print(f'AUC: {auc:.3f}') # Hard gate — CI/CD pipeline fails if AUC below threshold assert auc >= 0.72, ( f'Model AUC {auc:.3f} below production threshold 0.72. ' f'Do not deploy. Review feature quality and training data.' ) pickle.dump(model, open(f'models/predictor_v{VERSION}_{DATE}.pkl','wb'))

## 7.2 Model versioning protocol

- Train and evaluate. AUC must pass 0.72 gate.

- Name artefact: {model_name}_v{N}_{YYYYMMDD}.pkl

- Commit artefact to models/ directory with message: 'ml: train predictor_v2 AUC=0.783'

- Deploy to staging branch. Confirm /health/ml returns new version string.

- Run integration tests against staging. Verify scored sessions have non-null risk values.

- Manual approval in GitHub Actions to deploy to production.

- Monitor Sentry for ML errors for 48 hours post-deploy.

- If AUC degradation detected: rollback via Railway deployment history.

## 7.3 Retraining triggers

| Trigger | Condition | Action | Urgency |
| --- | --- | --- | --- |
| Scheduled | Monthly, regardless of performance | Full retrain on accumulated new sessions | Routine |
| Performance degradation | Rolling 7-day AUC drops below 0.70 | Emergency retrain + investigation | P1 — 48 hours |
| Data volume | 10,000 new sessions since last training | Retrain to capture new patterns | Routine |
| Feature distribution drift | KL divergence > 0.3 on any feature | Investigate cause + retrain | P1 — investigate first |
| Merchant category expansion | New vertical added (luxury, B2B, etc.) | Segment-specific model evaluation | Planned |

8. Security & Privacy Authentication, authorisation, GDPR, encryption

## 8.1 Authentication architecture

# Supabase Auth flow for merchant dashboard # 1. Login → Supabase returns JWT POST https://xyz.supabase.co/auth/v1/token?grant_type=password Body: { email, password } Response: { access_token, refresh_token, expires_in: 3600 } # 2. All dashboard API calls include Bearer token Authorization: Bearer eyJ... # 3. Backend validates via Supabase async def get_current_merchant(token=Depends(oauth2_scheme)): user = supabase.auth.get_user(token) if not user: raise HTTPException(401, 'Invalid or expired token') return user # SDK key validation (separate from JWT) def validate_sdk_key(raw_key: str, db) -> Merchant ¦ None: key_hash = hashlib.sha256(raw_key.encode()).hexdigest() return db.query(Merchant).filter( Merchant.sdk_key_hash == key_hash, Merchant.is_active == True ).first()

|  | ✗ Never store SDK keys in plaintext. SHA-256 hash on receipt. Show the plaintext key exactly once to the merchant at creation time. |
| --- | --- |

## 8.2 Row-level security — complete merchant isolation

-- Enable RLS on all tables containing merchant data ALTER TABLE sessions ENABLE ROW LEVEL SECURITY; ALTER TABLE events ENABLE ROW LEVEL SECURITY; ALTER TABLE experiments ENABLE ROW LEVEL SECURITY; -- Merchants can only see their own rows CREATE POLICY merchant_own_sessions ON sessions FOR ALL USING (merchant_id = auth.uid()); CREATE POLICY merchant_own_experiments ON experiments FOR ALL USING (merchant_id = auth.uid()); -- Backend service role bypasses RLS (used in API services) -- SUPABASE_SERVICE_KEY must NEVER be sent to the frontend

## 8.3 GDPR compliance checklist

| Requirement | Implementation | V1 or V2 |
| --- | --- | --- |
| No PII collection | Session IDs are anonymous UUIDs. No names, emails, or raw IPs stored. | V1 |
| IP anonymisation | Country code extracted at ingestion, raw IP discarded immediately. | V1 |
| Cookie-free tracking | sessionStorage UUID — no consent banner required under GDPR. | V1 |
| 90-day data retention | expires_at set on every session INSERT. Nightly cleanup cron deletes expired rows. | V1 |
| Right to erasure | DELETE /merchants/{id}/data removes all sessions, events, experiments. | V1 |
| Privacy policy published | Available at conversiono.io/privacy before first merchant onboards. | V1 |
| Data Processing Agreement | DPA template provided to every merchant before SDK installation. | V1 |
| Breach notification procedure | 72-hour notification to supervisory authority + affected merchants. | V1 |
| Legitimate interest basis | Documented basis for analytics processing in privacy policy. | V1 |

## 8.4 Encryption standards

| Layer | Method | Notes |
| --- | --- | --- |
| In transit | TLS 1.3 — enforced on all endpoints | No HTTP fallback. HSTS header on all responses. |
| At rest | AES-256 via Supabase managed encryption | Automatic — no configuration needed. |
| SDK keys | SHA-256 hash | Plaintext never stored, never logged. |
| JWT signing | RS256 asymmetric | Private key stored in Railway encrypted env vars. |
| Secrets | Railway + Vercel encrypted environment variables | Never committed to Git. .env.example only. |

9. Infrastructure & DevOps Environments, CI/CD, Docker, secrets, deployment

## 9.1 Service topology

| Service | Provider | Config | Monthly cost (MVP) |
| --- | --- | --- | --- |
| Ingestion + Feature Worker | Railway — Python container | 512MB RAM, 0.5 vCPU | ~€5 |
| ML Service | Railway — Python container | 1GB RAM (models in memory), 0.5 vCPU | ~€5 |
| Dashboard API | Railway — Python container | 512MB RAM, 0.5 vCPU | ~€5 |
| PostgreSQL | Supabase — managed Postgres + pgvector | Free tier: 500MB, 2 CPU hours/day | €0 |
| Auth | Supabase Auth | Free tier: 50,000 MAU | €0 |
| Frontend | Vercel — Next.js | Free tier — global CDN | €0 |
| Error monitoring | Sentry | Free tier: 5,000 errors/month | €0 |
| Uptime monitoring | BetterUptime | Free tier: 3 monitors | €0 |
| CI/CD | GitHub Actions | Free tier: 2,000 min/month | €0 |
| Domain + TLS | Namecheap + Let's Encrypt |  | ~€1 |
| TOTAL |  |  | ~€16/month |

## 9.2 Dockerfile — backend services

FROM python:3.11-slim WORKDIR /app # Install system deps first (cached layer) RUN apt-get update && apt-get install -y --no-install-recommends \ build-essential libpq-dev && rm -rf /var/lib/apt/lists/* # Install Python deps (cached if requirements.txt unchanged) COPY requirements.txt . RUN pip install --no-cache-dir -r requirements.txt # Copy application code COPY app/ ./app/ COPY models/ ./models/ COPY psychology/ ./psychology/ # Non-root user for security RUN useradd -m appuser && chown -R appuser /app USER appuser EXPOSE 8000 CMD ["uvicorn", "app.main:app", "--host", "0.0.0.0", "--port", "8000", "--workers", "2"]

## 9.3 CI/CD pipeline — GitHub Actions

# .github/workflows/deploy.yml name: Test → Stage → Prod on: push: branches: [main, staging] pull_request: branches: [main] jobs: test: runs-on: ubuntu-latest steps: - uses: actions/checkout@v4 - uses: actions/setup-python@v5 with: { python-version: '3.11' } - run: pip install -r requirements.txt -r requirements-dev.txt - run: ruff check . # lint - run: pytest tests/unit/ -v # unit tests - run: pytest tests/integration/ -v # integration tests deploy-staging: needs: test if: github.ref == 'refs/heads/staging' runs-on: ubuntu-latest steps: - uses: actions/checkout@v4 - uses: railwayapp/railway-deploy@v2 with: railway-token: ${{ secrets.RAILWAY_STAGING_TOKEN }} deploy-production: needs: test if: github.ref == 'refs/heads/main' runs-on: ubuntu-latest environment: production # requires manual approval steps: - uses: actions/checkout@v4 - uses: railwayapp/railway-deploy@v2 with: railway-token: ${{ secrets.RAILWAY_PROD_TOKEN }}

## 9.4 Environment variables — complete reference

| Variable | Services | Description | Example |
| --- | --- | --- | --- |
| DATABASE_URL | API, Worker, ML | Async Postgres connection string | postgresql+asyncpg://...@db.supabase.co/postgres |
| SUPABASE_URL | All backend | Supabase project URL | https://xyzabc.supabase.co |
| SUPABASE_SERVICE_KEY | All backend | Service role — bypasses RLS — backend ONLY | eyJhbGciOiJIUzI1NiIsInR5cCI... |
| SUPABASE_ANON_KEY | Frontend only | Public anon key for auth | eyJhbGciOiJIUzI1NiIsInR5cCI... |
| SENTRY_DSN | All services | Error monitoring endpoint | https://...@sentry.io/12345 |
| ENVIRONMENT | All services | local / staging / production | production |
| ML_MODEL_DIR | ML Service | Path to .pkl model artefacts | ./models |
| ALLOWED_ORIGINS | API | CORS whitelist | https://app.conversiono.io |
| LOG_LEVEL | All services | DEBUG in dev, INFO in production | INFO |

|  | ✗ SUPABASE_SERVICE_KEY is a superuser credential. It bypasses all RLS policies. It must never appear in frontend code, browser DevTools, or public logs. |
| --- | --- |

10. Scaling Strategy Traffic modeling, bottleneck analysis, V1 through V3

## 10.1 Traffic model per version

| Version | Merchants | Avg sessions/day | Events/second (peak) | DB write rate (peak) | Primary bottleneck |
| --- | --- | --- | --- | --- | --- |
| V1 — MVP | 10 | 5,000 | ~3 events/s | ~150 rows/s | None — well within Railway free tier |
| V2 — Growth | 100 | 50,000 | ~30 events/s | ~1,500 rows/s | Events table size — add ClickHouse |
| V3 — Scale | 500 | 250,000 | ~150 events/s | ~7,500 rows/s | ML Service CPU — add horizontal scaling |
| V3 — Peak (Black Friday) | 500 | 2,000,000 | ~1,200 events/s | ~60,000 rows/s | Full ClickHouse + read replicas + ML autoscaling |

## 10.2 Scaling actions per version

| V1 Month 1–3 | MVP — Single Process Zero scaling needed. All services in one Railway project. |
| --- | --- |

- All three API services (Ingestion, ML, Dashboard) run as separate Railway services but on the same starter plan.

- Supabase free tier: 500MB storage, 2 CPU hours/day — sufficient for 10 merchants.

- Feature Worker runs in-process with the Ingestion API via asyncio.Queue — no separate deployment.

- ML models loaded in memory at Railway startup — cold start is the only latency concern.

|  | ℹ Railway cold starts take 2–5 seconds. The ML Service keeps itself warm by responding to /health/ml pings from UptimeRobot every 60 seconds, preventing Railway from sleeping the container. |
| --- | --- |

| V2 Month 4–9 | Growth — Separation of Concerns Scale ingestion independently from analytics. Add ClickHouse for events. |
| --- | --- |

- Separate Feature Worker into its own Railway service. Communication via Redis Streams (replace asyncio.Queue). Cost: +€15/mo for Redis on Railway.

- Migrate events table to ClickHouse Cloud free tier. Postgres retains sessions, merchants, features, experiments. ClickHouse handles raw event analytics.

- Upgrade Railway services to Hobby plan (512MB → 1GB RAM) for ML Service to handle increased model complexity.

- Add database connection pooling explicitly: PgBouncer already included in Supabase — increase pool size to 25 in dashboard.

- Add Supabase Pro (€25/mo) for increased storage and daily backups.

| V3 Month 10–18 | Scale — Production Grade Horizontal scaling, read replicas, dedicated ML infrastructure. |
| --- | --- |

- ML Service: add horizontal scaling on Railway (2 replicas behind load balancer). Alternatively migrate ML serving to AWS Lambda with model stored in S3.

- Ingestion API: scale to 3 replicas with Railway's auto-scaling on CPU > 70%.

- PostgreSQL: add Supabase read replica for analytics queries. Dashboard API reads from replica; all writes to primary.

- ClickHouse: upgrade from free tier to ClickHouse Cloud Production for SLA and GDPR data residency guarantees.

- Semantic search: migrate from pgvector to Pinecone if experiment corpus exceeds 100,000 entries per merchant.

- CDN for SDK: move from self-hosted Railway to CloudFlare CDN for global low-latency SDK delivery.

## 10.3 Database scaling decision tree

| Condition | Metric | Action |
| --- | --- | --- |
| Supabase DB > 400MB | Dashboard alert | Upgrade to Supabase Pro (€25/mo) — immediate |
| Events table > 10M rows | Query latency > 200ms | Migrate events to ClickHouse — V2 planned |
| DB connection errors in logs | Pool exhaustion | Increase PgBouncer pool in Supabase dashboard |
| Semantic search p95 > 300ms | APM metric | Re-tune ivfflat lists parameter; escalate to Pinecone at 100k rows |
| ML Service p95 > 800ms | Sentry performance | Add second Railway replica or migrate to Lambda |
| Ingestion API CPU > 80% | Railway metrics | Scale to 2 replicas; investigate bulk insert query plan |

11. Version Roadmap V1 MVP through V3 Platform with feature scope and timelines

| V1 Weeks 1–8 (Months 1–2) | MVP — Core Intelligence Prove the core thesis: will merchants install the SDK and find friction data valuable? |
| --- | --- |

V1 Feature scope

- JavaScript SDK: 5 behavioral signals, < 15KB bundle, async loading, sessionStorage UUID

- Ingestion API: event batching, bulk INSERT, SDK key validation

- Feature Worker: all 8 features computed in real time

- ML Service: three XGBoost models (intent, friction, predictor) with SHAP explainability

- Psychology framework v1: 8 psychological states encoded

- Dashboard: session list, friction scores, basic heatmap, session detail with SHAP labels

- Authentication: Supabase Auth for merchants

- Infrastructure: Railway + Supabase + Vercel + Sentry + GitHub Actions

- GDPR: 90-day retention, cookie-free tracking, privacy policy published

V1 Success criteria

- ML model AUC > 0.72 on held-out test set before any merchant onboarding

- SDK page load impact < 50ms measured on a standard Shopify store

- API p95 latency < 200ms on /events endpoint under 100 concurrent sessions

- 10 pilot merchants onboarded with real session data flowing

- At least 7/10 pilot merchants rate friction data as 'actionable' in qualitative interview

| V2 Weeks 9–20 (Months 3–5) | Intelligence — Experiment Memory & Suggestion Engine Build the compounding moat: experiment memory, semantic search, suggestion engine. |
| --- | --- |

V2 Feature scope

- Psychology framework expanded to 12 psychological states

- Friction detector upgraded with expanded intervention library (50+ interventions)

- Experiment memory: merchants log A/B tests with automatic psychological tagging

- Semantic search: natural language search over experiment history via pgvector

- External integrations: VWO webhook receiver, Optimizely result sync, Google Sheets import

- Suggestion engine v1: deterministic rules-based recommendations with evidence citations

- Funnel analytics: conversion funnel with friction scores per step

- Friction map overlay: visual heatmap of friction intensity per DOM element

- ML models retrained on real merchant data from V1 pilots — replace bootstrap dataset

- Infrastructure: Feature Worker separated to own service, Redis Streams, ClickHouse migration

- First paying merchants: self-serve onboarding, billing via Stripe

V2 Success criteria

- ML model AUC > 0.78 with real merchant training data

- Semantic search p95 < 300ms

- 20 paying merchants at average €149/month

- €3,000 MRR by end of Month 5

| V3 Weeks 21–52 (Months 6–12) | Platform — Scale & Series A Readiness Scale to 80+ merchants, Shopify App Store, enterprise features. |
| --- | --- |

V3 Feature scope

- Shopify App Store listing: self-serve installation for 4.8M+ Shopify merchants

- WooCommerce plugin: WordPress plugin for one-click SDK installation

- Real-time intervention triggers: API webhook fired when abandonment_risk > threshold

- Merchant-specific model fine-tuning: models retrained per merchant segment at scale

- Advanced analytics: cohort analysis, segment comparison, A/B test significance calculator

- Enterprise tier: dedicated model, SLA, custom integrations, SSO

- Mobile SDK: React Native and iOS/Android native SDK for mobile commerce

- Infrastructure: horizontal ML scaling, Postgres read replica, CloudFlare CDN for SDK

- Series A metrics package: automated MRR reporting, churn analytics, investor dashboard

V3 Success criteria

- 80 paying merchants, €25,000 MRR by end of Month 12

- NPS > 40 across paying merchant base

- Shopify App Store listing live with > 50 installs in first 30 days

- Series A deck prepared, investor conversations initiated

12. Epics & Sprint Plan All epics, user stories, story points, acceptance criteria

Sprints are two weeks. Story points: 1=trivial, 2=simple, 3=moderate, 5=complex, 8=very complex, 13=spike. Labels: BE=backend, FE=frontend, ML=machine learning, INF=infrastructure, SEC=security, QA=testing. Acceptance criteria follow each story in brackets.

Epic 1 — Data Foundation & ML Baseline Sprint 1 — Weeks 1–2 ¦ V1

[INF] Set up monorepo with Python backend, React frontend, ML directory 2sp

[INF] Configure Supabase project — run all DDL migrations via Alembic 3sp

[INF] GitHub Actions: lint + unit tests + staging auto-deploy pipeline 3sp

[INF] Sentry error monitoring on all backend services 1sp

[INF] BetterUptime monitors on /health endpoints 1sp

[ML] Load labeled session data into Postgres (UCI dataset or existing data) 2sp

[ML] Implement all 8 feature extraction functions with tests 5sp

[ML] Train conversion predictor XGBoost baseline — AUC > 0.70 5sp

[ML] Write psychology framework JSON v1 — 8 psychological states 5sp

Epic 2 — ML Ensemble + SHAP Sprint 2 — Weeks 3–4 ¦ V1

[ML] Train intent classifier — 4 classes, evaluate confusion matrix 5sp

[ML] Train friction detector — binary classifier with SHAP explainer 8sp

[BE] Implement MLService class: load 3 models warm at startup 5sp

[BE] Implement _interpret_shap: map contributions to psychology framework 5sp

[BE] POST /api/v1/sessions/score endpoint with full SessionIntelligence output 3sp

[QA] Unit tests: MLService returns valid scores and SHAP attributions 3sp

[ML] Evaluate all 3 models: AUC reports and SHAP summary plots 2sp

[INF] Document ADR-003: three models decision 1sp

Epic 3 — JavaScript SDK Sprint 3 — Weeks 5–6 ¦ V1

[BE] Event capture loop: 5 signal types, 100ms rAF, x/y/velocity/element_id 5sp

[BE] Session UUID: sessionStorage generation, merchant init, SDK key embedding 3sp

[BE] Batching: flush at 50 events or 2-second interval whichever comes first 3sp

[BE] navigator.sendBeacon transport with XHR fallback for older browsers 2sp

[BE] Silent fail: every external call in try/catch, console.warn in dev only 2sp

[INF] Minification pipeline — verify final bundle < 15KB gzipped 2sp

[QA] Cross-browser test: Chrome, Firefox, Safari, Edge, Mobile Chrome, Safari iOS 3sp

[QA] SDK integration test against staging Ingestion API — verify data flows 3sp

Epic 4 — Backend API Complete Sprint 4 — Weeks 7–8 ¦ V1

[BE] POST /events: bulk INSERT, SDK key validation, asyncio queue enqueue 5sp

[BE] POST /sessions/end: trigger Feature Worker + full ML scoring 5sp

[BE] Feature Worker: stateful session object, recompute all 8 features per batch 5sp

[BE] GET /sessions: paginated, filtered by date/risk/outcome, RLS enforced 3sp

[BE] GET /sessions/{id}: full detail — events, features, SHAP, suggestion 3sp

[BE] GET /analytics/friction-map: aggregate by element_id with avg hesitation 3sp

[BE] GET /analytics/funnel: step-by-step with drop-off rates and friction scores 3sp

[SEC] Rate limiting (slowapi): 2000 req/min SDK, 200 req/min dashboard 2sp

[SEC] Input validation: strict Pydantic models on all endpoints 2sp

[QA] Integration tests: full session pipeline ingest → feature → score → retrieve 5sp

[QA] Load test (Locust): 500 users, verify /events p95 < 200ms 3sp

Epic 5 — Merchant Dashboard v1 Sprint 5 — Weeks 9–10 ¦ V1

[FE] Scaffold Next.js app: routing, Supabase Auth integration, API client (axios + zod) 3sp

[FE] Overview page: session count, avg risk, top friction types, 7-day trend 5sp

[FE] Sessions list: table with filters, FrictionBadge, PsychTag, SWR 30s polling 5sp

[FE] Session detail: feature values, SHAP friction labels, SuggestionCard 8sp

[FE] FrictionBadge component: green/amber/red colour coding by risk threshold 2sp

[FE] PsychTag component: psychology state chip with tooltip citing research 2sp

[FE] RiskGauge component: radial gauge for abandonment risk 3sp

[FE] Responsive layout: desktop + tablet — minimum 1024px width 2sp

[FE] Deploy to Vercel staging — smoke test all pages 1sp

Epic 6 — Security Hardening Sprint 6 — Weeks 11–12 ¦ V1

[SEC] GDPR cleanup cron: nightly DELETE sessions WHERE expires_at < now() 2sp

[SEC] SDK key hashing: SHA-256 on receipt, plaintext shown once only 2sp

[SEC] RLS policies on sessions, events, experiments tables 3sp

[SEC] CORS: restrict to known origins in staging and production 1sp

[SEC] Error sanitisation: no stack traces in API responses 2sp

[SEC] OWASP ZAP automated scan on staging — fix all high and medium findings 5sp

[SEC] Privacy policy published on conversiono.io/privacy 2sp

[SEC] DPA template drafted for merchant agreements 2sp

[INF] Production environment on Railway — separate from staging 3sp

[SEC] Secrets audit: verify no secrets in git history 2sp

Epic 7 — First Merchant Onboarding Sprint 7 — Weeks 13–14 ¦ V1

[BE] Merchant sign-up flow: email → Supabase Auth → SDK key generation 5sp

[FE] SDK installation guide: step-by-step for Shopify and WooCommerce 2sp

[BE] Health check endpoints: /health, /health/db, /health/ml with version 2sp

[BE] Onboard Pilot Merchant 1 — manual support, watch all data live 5sp

[ML] Validate ML scores against merchant's known conversion rates 3sp

[BE] Qualitative interview: is friction data actionable? Collect verbatim feedback 2sp

[BE] Fix top 5 issues from Pilot Merchant 1 session 5sp

[BE] Onboard Pilot Merchants 2 and 3 3sp

[INF] Update ADRs with any architectural decisions made during pilots 1sp

Epic 8 — Experiment Memory & Integrations Sprint 8 — Weeks 15–16 ¦ V2

[BE] Add VECTOR(384) column to experiments, run Alembic migration 2sp

[BE] Integrate sentence-transformers: encode experiment on save 3sp

[BE] POST /experiments: save + auto-embed with friction type auto-tagging 5sp

[BE] VWO webhook receiver: parse and auto-import test results 5sp

[BE] Google Sheets import: parse experiment CSV from shared sheet 3sp

[FE] Experiments page: list, create form, filter by friction type 5sp

[FE] ExperimentCard component: result badge, conversion delta, friction tag 3sp

[QA] Unit tests: experiment save creates valid embedding 2sp

Epic 9 — Semantic Search + Suggestion Engine Sprint 9 — Weeks 17–18 ¦ V2

[BE] GET /experiments/search: pgvector cosine similarity search endpoint 5sp

[FE] SemanticSearch component: debounced input (400ms), skeleton loading 3sp

[BE] Suggestion engine v1: intervention library (30 interventions), rules matching 8sp

[FE] SuggestionCard: title, evidence, predicted lift range, research citation 3sp

[BE] GET /suggestions endpoint: top 3 recommendations based on current friction profile 3sp

[ML] Intervention library JSON: 30 entries across 8 psychological states 5sp

[QA] Unit tests: suggestion engine returns relevant interventions for each friction type 3sp

[QA] Performance test: semantic search p95 < 300ms with 1,000 experiment records 2sp

Epic 10 — Infrastructure Scale + Shopify Listing Sprint 10 — Weeks 19–24 ¦ V3

[INF] Separate Feature Worker to own Railway service with Redis Streams 8sp

[INF] ClickHouse Cloud setup — migrate events table from Postgres 8sp

[BE] Shopify App Store submission: app listing, OAuth install flow, review compliance 13sp

[BE] WooCommerce plugin: PHP wrapper that injects SDK on WordPress sites 8sp

[BE] Stripe billing integration: subscription management, plan enforcement 8sp

[BE] Real-time intervention webhook: fire when abandonment_risk > merchant threshold 5sp

[FE] Advanced analytics: cohort analysis, week-over-week friction trends 8sp

[INF] Railway horizontal scaling: 2 replicas for ML Service and Ingestion API 3sp

[INF] Supabase Pro upgrade + read replica for Dashboard API analytics queries 2sp

## Sprint velocity summary

| Sprint | Weeks | Theme | Est. story points | Key deliverable |
| --- | --- | --- | --- | --- |
| 1 | 1–2 | Data + ML baseline | 33 | Feature pipeline + AUC > 0.70 |
| 2 | 3–4 | ML ensemble + SHAP | 32 | 3 models + SHAP + psychology framework |
| 3 | 5–6 | JavaScript SDK | 23 | < 15KB SDK, cross-browser tested |
| 4 | 7–8 | Backend API | 39 | Full pipeline: events → features → scores → API |
| 5 | 9–10 | Dashboard v1 | 31 | Merchant sees sessions and friction live |
| 6 | 11–12 | Security hardening | 24 | GDPR, RLS, OWASP scan passed |
| 7 | 13–14 | First merchant | 28 | Real sessions, qualitative validation |
| 8 | 15–16 | Experiment memory | 28 | Merchants log and import A/B tests |
| 9 | 17–18 | Semantic search + suggestions | 32 | Natural language search + recommendations |
| 10 | 19–24 | Scale + Shopify | 63 | App Store live, infrastructure production-grade |
| TOTAL |  |  | 333 | V1 → V2 complete + V3 initiated |

13. Testing Strategy Unit, integration, load, E2E, cross-browser, ML evaluation

## 13.1 Test pyramid

| Level | Coverage target | Tool | Run when | Who owns |
| --- | --- | --- | --- | --- |
| Unit tests | ≥ 80% of business logic | pytest | Every commit (CI — blocks merge) | Every engineer |
| Integration tests | All API endpoints + full pipeline | pytest + httpx | Every PR merge | Backend engineer |
| Load tests | API under 500 concurrent users | Locust | Monthly + before every major release | Tech co-founder |
| End-to-end tests | Critical user flows in browser | Playwright | Before each production deploy | Frontend engineer |
| Cross-browser SDK | Chrome, Firefox, Safari, Edge, Mobile | BrowserStack free | Before every SDK version release | Tech co-founder |
| ML evaluation | AUC, precision, recall, SHAP plots | pytest + sklearn | Every model training run (CI gate) | ML engineer |

## 13.2 Critical unit tests — must exist before V1 launch

# Feature engine test_hesitation_zero_when_no_price_elements() test_hesitation_positive_near_cost_element() test_rage_clicks_detected_at_threshold() test_scroll_retreat_count_accuracy() test_exit_intent_detected_above_threshold() # ML Service test_model_loads_without_error() test_score_returns_float_between_0_and_1() test_shap_returns_top_3_contributors() test_psychology_framework_maps_all_features() # Suggestion engine test_loss_aversion_maps_to_LA_interventions() test_returns_no_duplicate_intervention_ids() test_excludes_previously_tested_interventions() # GDPR test_session_expires_at_set_to_90_days() test_cleanup_deletes_expired_sessions() test_cleanup_cascades_to_events()

## 13.3 Load test targets — must pass before first merchant

| Endpoint | Concurrent users | Target p50 | Target p95 | Max error rate |
| --- | --- | --- | --- | --- |
| POST /events | 500 | < 30ms | < 150ms | < 0.1% |
| POST /sessions/end (full ML) | 100 | < 100ms | < 400ms | < 0.5% |
| GET /sessions (dashboard) | 50 | < 60ms | < 200ms | < 0.1% |
| GET /friction-map | 50 | < 100ms | < 300ms | < 0.1% |
| GET /experiments/search (semantic) | 20 | < 80ms | < 300ms | < 0.1% |

14. Observability & Monitoring Logging, alerting, runbook, on-call procedures

## 14.1 Structured logging

import logging, json from datetime import datetime, timezone def log(level: str, event: str, **ctx): print(json.dumps({ 'ts': datetime.now(timezone.utc).isoformat(), 'level': level, 'event': event, 'service': settings.SERVICE_NAME, 'env': settings.ENVIRONMENT, **ctx })) # Examples log('INFO', 'events.batch.received', session_id=sid, count=47, latency_ms=18) log('WARN', 'ml.score.slow', session_id=sid, latency_ms=620) log('ERROR', 'db.insert.failed', session_id=sid, error=str(e))

## 14.2 Alerting rules

| Alert name | Condition | Severity | Response SLA | Who is paged |
| --- | --- | --- | --- | --- |
| API down | UptimeRobot: /health non-200 for > 60s | P0 — critical | Page immediately, fix within 15 min | Tech co-founder |
| High error rate | Sentry: > 5% of requests → 5xx in 5 min | P0 — critical | Page immediately, fix within 30 min | Tech co-founder |
| ML scoring failures | Sentry: > 10 ML errors in 10 min | P1 — high | Fix within 2 hours | ML engineer |
| API latency spike | p95 /events > 500ms for 10 requests | P1 — high | Investigate within 2 hours | Backend engineer |
| DB storage > 400MB | Supabase dashboard alert | P2 — medium | Upgrade within 24 hours | Tech co-founder |
| AUC degradation | Rolling 7-day AUC < 0.70 | P2 — medium | Retrain within 48 hours | ML engineer |
| Disk space (Railway) | Container disk > 80% | P2 — medium | Clean up within 24 hours | Tech co-founder |

## 14.3 Production runbook — incident procedures

Incident type 1: API returning 500 errors

- Open Sentry — identify the error and stack trace.

- Check Railway → Service → Logs for the last 500 error context.

- If database connection error: check Supabase dashboard for connection pool exhaustion.

- If code error: identify the offending commit in GitHub.

- Rollback: Railway → Service → Deployments → click Rollback on last green deployment.

- Verify /health returns 200 within 90 seconds.

- Notify affected merchants if downtime exceeded 5 minutes.

Incident type 2: ML scoring stopped updating

- Verify sessions are showing null abandonment_risk in Supabase dashboard.

- Check Railway → ML Service → Logs for model loading errors.

- Run: curl https://api.conversiono.io/health/ml — verify model version in response.

- If model file missing: re-deploy from last successful deployment in Railway.

- If feature extraction bug: sessions will rescore automatically when fixed.

- Fall back to rule-based scoring as temporary measure (config flag: USE_RULES_FALLBACK=true).

Incident type 3: SDK causing merchant site slowdown

- Confirm with merchant: does removing the SDK snippet restore normal performance?

- Check Railway logs for slow /events responses.

- If DB bottleneck: check Supabase slow query log.

- Deploy hotfix: increase batch interval from 2s to 5s (config update, no code change).

- Reassure merchant with timeline and root cause before end of business day.

15. Architecture Decision Records Every major technical decision with context and consequences

Every significant architectural decision in this document is captured here. Future engineers must understand why decisions were made, not just what they are. When a new architectural decision is made, add a new ADR with today's date.

## ADR-001 — asyncio.Queue instead of Kafka for MVP event pipeline

| Date | March 2026 |
| --- | --- |
| Status | Accepted |
| Context | Feature Worker must receive session update notifications from the Ingestion API. Options range from in-process asyncio.Queue to Redis Streams to full Kafka. |
| Decision | Use Python asyncio.Queue for in-process messaging at MVP scale. |
| Consequences | Zero infrastructure cost, zero operational complexity. Hard limit: only works while Ingestion API and Feature Worker run in the same process. Migration trigger: when services need independent scaling (approximately V2, Month 6). |
| Migration path | Replace asyncio.Queue with Redis Streams on Railway. Redis adds ~€15/month. |

## ADR-002 — pgvector on Supabase instead of dedicated vector database

| Date | March 2026 |
| --- | --- |
| Status | Accepted |
| Context | Experiment memory requires semantic search. Options: Pinecone, Weaviate, Qdrant, or pgvector on existing Postgres. |
| Decision | pgvector on Supabase with ivfflat index. Keeps the entire data layer in one system. |
| Consequences | Acceptable at MVP scale (< 10,000 experiments per merchant). Query latency degrades above ~100,000 vectors. Migration trigger: semantic search p95 exceeds 300ms in production. |
| Migration path | Export embeddings to Pinecone. Application change is minimal — swap the search function. |

## ADR-003 — Three independent XGBoost models instead of one multi-output model

| Date | March 2026 |
| --- | --- |
| Status | Accepted |
| Context | The ML layer needs to predict intent class, friction attribution, and abandonment risk. Options: single multi-output model or three independent models. |
| Decision | Three independent XGBoost models, each trained for exactly one task. |
| Consequences | Each model can be retrained, deployed, and evaluated independently. Easier to debug. SHAP works cleanly with single-output models. Cost: three artefacts to maintain. Migration trigger: if maintaining three training pipelines becomes a bottleneck after Series A. |

## ADR-004 — Deterministic rules-based suggestion engine, not ML

| Date | March 2026 |
| --- | --- |
| Status | Accepted |
| Context | The suggestion engine could be a learned recommendation model or a deterministic rules-based system. |
| Decision | Deterministic rules-based system with curated intervention library. |
| Consequences | Every recommendation is fully explainable and traceable. Merchants trust recommendations they can understand. Limitation: cannot learn from outcomes automatically. Migration trigger: when intervention library exceeds 200 entries and enough outcome data has accumulated to train a recommendation model (approximately V3). |

## ADR-005 — navigator.sendBeacon instead of WebSocket for SDK transport

| Date | March 2026 |
| --- | --- |
| Status | Accepted |
| Context | The SDK needs a reliable mechanism to send event batches to the API, including on page unload. |
| Decision | navigator.sendBeacon as primary transport. XHR synchronous fallback for browsers without Beacon support. |
| Consequences | Beacon is the only transport that fires reliably on page unload, making it essential for session end detection. WebSocket would require a persistent connection and add significant SDK complexity. Beacon browser support is 97%+ globally. |

## ADR-006 — sessionStorage UUID instead of cookies for session identity

| Date | March 2026 |
| --- | --- |
| Status | Accepted |
| Context | The SDK needs to identify a session across page navigations. Options: first-party cookie, fingerprint, sessionStorage UUID. |
| Decision | sessionStorage UUID generated by the SDK on initialisation. |
| Consequences | No GDPR consent banner required — sessionStorage is not persistent tracking under GDPR ePrivacy guidance. UUID is automatically cleared when the browser tab closes, which correctly ends the session. Limitation: if the user opens a new tab, a new session UUID is generated — this is acceptable for our granularity. |

16. Glossary Shared vocabulary for the engineering team

| Term | Definition |
| --- | --- |
| AUC-ROC | Area Under the Receiver Operating Characteristic Curve. Primary ML evaluation metric. 0.5 = random classifier. 1.0 = perfect. Production threshold: > 0.72 for V1, > 0.78 for V2. |
| SHAP | SHapley Additive exPlanations. A framework for explaining individual ML predictions by computing each feature's marginal contribution to the output. Used to produce human-readable friction diagnoses. |
| Feature vector | A fixed-length array of floating-point numbers representing one session's behavioral state. The input to all three ML models. Length: 8 features at V1. |
| SessionIntelligence | The output object from the ML Service containing intent label, abandonment_risk score (0–1), friction_points with SHAP contributions, mapped psychological states, and top suggestion. |
| Psychology framework | The versioned JSON configuration that maps behavioral features to named psychological states (loss aversion, decision fatigue, etc.) grounded in academic research. Version-controlled in psychology/framework_v{N}.json. |
| Suggestion engine | The deterministic rules-based system that cross-references friction diagnoses with the intervention library and merchant experiment history to produce ranked, justified A/B test recommendations. |
| Intervention library | A curated JSON database of psychology-backed A/B test suggestions organised by friction type. Each entry includes predicted conversion lift range, evidence count, and research citation. |
| ADR | Architecture Decision Record. A short document capturing a significant technical decision — context, options considered, decision made, consequences, and migration trigger. |
| RLS | Row-Level Security. A PostgreSQL/Supabase feature enforcing that authenticated users can only read and write rows belonging to their own merchant account. |
| Semantic search | Search using natural language meaning rather than exact keyword matching. Implemented via sentence-transformer embeddings stored as VECTOR(384) columns, queried with pgvector cosine similarity. |
| Exit intent | Behavioral signal detected when the user's cursor exits the document viewport via the top edge at > 50px/s upward velocity. Strongest single-feature predictor of session abandonment. |
| Rage click | Three or more clicks on the same DOM element within a two-second window. Indicates UI frustration caused by broken interaction design or an unresponsive element. |
| Hesitation score | Computed feature: average pause duration × pause frequency near price/cost DOM elements, measured when mouse velocity drops below 15px/s. Primary indicator of loss aversion and price anxiety. |
| Bulk INSERT | The practice of inserting multiple database rows in a single SQL statement. Required for all event writes in Conversiono to avoid database saturation under load. |
| Cold start | The latency experienced when Railway spins up a sleeping container. Mitigated by keeping services warm via UptimeRobot /health pings every 60 seconds. |
| p95 latency | The 95th percentile response time — 95% of requests complete faster than this value. The primary latency SLA metric used throughout this document. |
| SMOTE | Synthetic Minority Over-sampling Technique. Applied to training data to address class imbalance in e-commerce datasets (typically 75–85% abandonment). Never applied to the test set. |
| DPA | Data Processing Agreement. The legal contract between Conversiono (data processor) and each merchant (data controller) required under GDPR Article 28. |